PROJECT HANDOVER DOCUMENT

Krishna Surbhi — The Cow-Love Sanctuary Website

Client: Rakhi (Krishna Surbhi — The Cow-Love Sanctuary)

Agency / Team: BeeBark

Handover Date: July 20, 2026

Client Communication Owner: You (founder)

Project Completion Owner: Cofounder

Live Draft Link: krishna-surbhi.vercel.app

# 1. Project Overview

This document hands off the Krishna Surbhi website project for completion. The brief, creative direction research, proposal, first draft, and all client feedback to date (WhatsApp text + voice notes) are compiled below in one place so the project can continue smoothly without re-explaining context.

Current stage: First draft is live at the link above. Client (Rakhi) has reviewed it and given feedback — she likes the overall design direction, but has one significant scope/positioning change that needs to be implemented (see Section 4 and Section 5).

# 2. Original Brief & Creative Direction

Krishna Surbhi is envisioned not as a typical NGO website but as a digital sanctuary — a calm, emotionally warm space reflecting the sacred relationship between humans and cows. Tagline: "Moo-Meditate. Hug. Heal."

## Brand Pillars

- Animal Welfare Trust — rescue credibility and compassionate care at the heart of every page

- Spiritual Healing — mindfulness and sacred connection in the visual language

- Immersive Storytelling — modern, cinematic visuals that make visitors feel the mission

- Human-Animal Bond — emotional photography and narratives

- Eco-Conscious Community — sustainable, nature-connected aesthetics

The site should feel: Warm. Peaceful. Authentic. Emotional. Modern yet Grounded.

## Visual Direction

- Palette: Beige & Cream, Forest Green, Earthy Brown, Saffron accents

- Typography: elegant serif (Cormorant Garamond / Playfair Display) for headings, clean sans-serif (Lato / DM Sans) for body, italic/handwritten accents for quotes

- Full-width cinematic imagery, organic scroll transitions, soft animations, generous whitespace, rounded/organic shapes

## Recommended Site Sections

- Hero / Landing — full-screen cinematic hero with the tagline

- Our Story & Mission

- Meet the Cows — individual profiles (names, stories, personalities)

- Visit & Experience — sanctuary visits, cow therapy/meditation info

- Support & Donate — donation pathways

- Community & Blog

Reference sites studied for inspiration: The Gentle Barn (emotional storytelling), Wildlife SOS (NGO credibility/impact stats), People For Animals India (informational structure), Auroville (spiritual/calm UX), Shakti Himalaya (premium cinematic design), Our Habitas (modern wellness/community storytelling). None were to be copied — only synthesized into a direction unique to Krishna Surbhi.

Full creative direction PDF: "Website Inspiration & Creative Direction Report.pdf" (attach/share alongside this doc if the cofounder wants the original slides).

# 3. Proposal Summary

## Website Scope

- Pages: Home, About, Services, Animal Welfare, Gallery, Blog, Contact (with map), Donation system

- Custom React build (not template-based) — better performance, flexibility, and future scalability

- Responsive (mobile + desktop), SEO-friendly, fast-loading, admin-friendly content management

- Secure donation/payment gateway integration with confirmation flow

## Timeline (as proposed)

- Week 1 — Planning & Design

- Weeks 2–3 — Development

- Week 4 — Testing & Revisions

- Week 5 — Final Deployment

Note: This handover happens mid-project — treat the above as the original plan, not a fixed remaining schedule. Adjust based on actual current progress.

## Digital Marketing (Separate, Monthly Retainer)

Covers Meta/Google ads, weekly on-site content visits to the Rajasthan sanctuary (video, drone, reels, editing), and monthly reporting.

Full proposal PDF: "Website Development and Digital Growth Proposal.pdf" for complete details on marketing scope and future scalability features (Lost & Found system, pet adoption platform, member dashboards, automation).

# 4. Client Feedback Log (Chronological)

Feedback was gathered through WhatsApp text and voice notes after the first draft was shared. Voice notes have been transcribed and summarized below.

## Voice Note — "Different from a typical adoption website"

Rakhi does not want the website to look like a run-of-the-mill donation/adoption platform. She specifically wants to remove generic "Donate Now" and "Adopt a Cow" style CTAs. Her reasoning: people should come and experience the sanctuary in person before deciding to adopt or donate — charity should never feel forced or transactional. The site should invite people to see the actual work being done (e.g. building quarters/cottages) and let them choose to get involved organically, as part of a community/drive, rather than being asked directly for money upfront.

## Voice Note — Tree plantation & volunteer story

Rakhi shared a real, ongoing example of the kind of organic involvement she wants reflected on the site: a 71-year-old volunteer driving to the sanctuary alone to help with a tree plantation drive, and a second long-time supporter who reconnected to offer his time. Both are contributing without expecting anything in return. This is meant as an example of the story-driven, volunteer-first tone the website should carry instead of transactional donation messaging.

## Voice Note — Request for an on-site visit

Rakhi asked for the founder/team to personally visit the Rajasthan sanctuary (organizing food and logistics on her end) to see the work firsthand — including the tree planting, birdhouses, wind chimes, and the volunteer ("Uncle," a cancer survivor) — and to bring back suggestions on beautification, plus real photo/video content. She suggested visiting Sunday evening for good light, and mentioned wanting a special profile page dedicated to this volunteer's story.

## Voice Note — More real cow stories & a stay-over visit

Rakhi highlighted several individual cow stories to be featured on the site (each with names/backstories): Durga, Channi, Saraswati (blind), Ashutosh (leg amputated), among others. She proposed a weekend visit (Saturday evening stay-over, returning Sunday) to a nearby village house, offering to cover petrol costs, so the team can capture authentic morning/evening content and interact directly with the caretakers and cows.

## WhatsApp Text Feedback — On the live draft

After seeing the live draft (krishna-surbhi.vercel.app), Rakhi's feedback was:

- She likes the overall visual design direction.

- She does NOT want a "Donate Now" button showing on the site as-is currently designed/placed — consistent with her voice note feedback above.

- Core direction going forward: the website's design, copy, and features should all work together to create a sense of an open, welcoming community of volunteers who choose to connect with the sanctuary — not a transactional donation funnel.

# 5. Key Open Action Items for Completion

- Remove/rework the direct "Donate Now" and "Adopt a Cow" CTAs — replace with softer, invitation-based language (e.g. "Come Experience the Sanctuary", "Join the Community").

- Shift site framing from transactional (ask-for-money-first) to experiential/community-first — showcase real ongoing work (tree plantation, quarters/cottages under construction, volunteer stories) before any ask.

- Build out "Meet the Cows" profiles using the real stories shared: Durga, Channi, Saraswati (blind), Ashutosh (leg amputated), and others.

- Consider a dedicated volunteer spotlight page/section (starting with the 71-year-old cancer-survivor volunteer's story).

- Plan the on-site content visit(s) to the Rajasthan sanctuary that Rakhi has offered to help organize (logistics, timing, cost coverage).

- Re-check overall timeline against original 4–5 week plan given the project is now mid-stream and scope/direction has shifted.

# 6. Current Status Summary

| Item | Status |
| --- | --- |
| Brief & creative direction | Finalized and delivered to client (see Section 2) |
| Proposal | Agreed |
| First draft | Live at krishna-surbhi.vercel.app — reviewed by client |
| Client feedback | Received (text + 4 voice notes) — logged in Section 4 |
| Next step | Cofounder to implement Section 5 action items and continue development to completion |

Client communication remains with the founder; all further build/design/development decisions and execution are owned by the cofounder from this point forward.